IASNLP 2026 -- Final Implementation Plan

Synthetic Chain-of-Thought Triage Adaptor

14th IIIT Advanced Summer School on NLP  |  LTRC, IIIT Hyderabad
Track: Speech LLMs -- Unified Speech and Language Intelligence
Mentors: Rajarshi Chatterjee  &  Abhionav PM
10-Day Sprint  |  3-Person Team  |  2,000-3,000 Examples  |  June 2026

# 0. What This Document Is and How to Use It

This is the single document to execute from. It merges three prior plans into one coherent sprint guide: the clinical-safety rigour and output schema from the Codex research protocol, the named models, hyperparameters, and loss formula from the Claude implementation plan, and the day-by-day team execution structure from the Codex 10-day action plan. The scale is set at 2,000-3,000 examples as confirmed by the team.

Three sources and what was taken from each Codex research protocol: 4-tier rubric, JSON output schema, 3-role teacher pipeline, user-level splits, locked test set, quadratic weighted kappa, evidence drift, data-policy gate, 'structured rationale' framing (not CoT), noisy-supervision stance. Claude implementation plan: named teacher + student + STT/TTS models, 5-component auxiliary loss formula with lambda weights, QLoRA hyperparameter table, full tech stack with versions, 13-experiment ablation matrix, directory structure. Codex 10-day action plan: day-by-day task assignment per team member, GPU pricing (RunPod, June 2026), risk register with fallbacks, daily meeting protocol, code-freeze policy, success criteria by Day 10. User addition: scale confirmed at 2,000-3,000 examples; A100-class compute available.

# 1. Team Roles and Responsibilities

| Role | Codename | Owns | Must NOT do |
| --- | --- | --- | --- |
| Technical Lead | Lead | Rubric definition, codebase ownership, teacher prompts and filter logic, all training runs, evaluation scripts, safety error analysis, final report, final design decisions. | Delegate training or debugging. Delegate safety conclusions. Change prompt/model after Day 7. |
| Data & Annotation | Junior-A | Dataset sourcing and inventory, preprocessing and de-identification scripts, manual annotation of gold examples using the rubric, spot-check of teacher outputs, high-risk error log maintenance. | Assign clinical risk labels alone -- always use rubric and flag uncertain cases for Lead review. |
| Eval, Demo & Docs | Junior-B | Run prepared evaluation scripts, fill metric tables, generate plots and confusion matrices, build and test Gradio demo, write model card / data card bullets, maintain experiment log. | Modify training code or prompts unsupervised. Change experiments after freeze on Day 7. |

# 2. Data Policy Gate  (Complete Before Day 1 Ends)

Warning / Design Decision This gate must be resolved on Day 1 before any model or API is chosen. Sending anonymised mental-health posts to an external API may still violate dataset licence terms, institutional policy, or ethics approval conditions. Choose one of the three paths below and document the decision.

| Path | Condition | Teacher model | Tradeoff |
| --- | --- | --- | --- |
| A -- External API allowed | Dataset licence and institutional policy explicitly permit de-identified text to leave the network. | GPT-4o or Claude 3.7 Sonnet via API. | Highest rationale quality. API cost ~$30-60. Requires formal data-policy sign-off. |
| B -- Local teacher only | External inference is not permitted OR policy is unclear. | Llama-3.1-70B-Instruct or Meditron-70B on local GPU. | No cloud exposure. Rationale quality slightly lower. Requires 48-80 GB VRAM for teacher inference. |
| C -- Synthetic-only fallback | No labelled data is accessible at all by Day 2. | Teacher generates examples from medical case seeds only; no real posts used. | Least realistic but fully controllable. Use as fallback, not first choice. |

Action: Lead documents the chosen path and reason in the experiment log on Day 1. All subsequent API and data decisions flow from this gate.

# 3. Clinical Framework and Output Schema

## 3.1  Four-Tier Risk Rubric

The model produces a triage interpretation for research purposes only -- not a diagnosis, not therapy, not emergency service. The rubric below defines each tier operationally so that annotators, teacher prompts, and evaluation all use identical definitions.

| Tier | Label | Operational Definition | Key Evidence Cues | Required Output Action |
| --- | --- | --- | --- | --- |
| 0 | No Acute Crisis | Distress or help-seeking without self-harm intent, plan, or imminent danger. | Sadness, stress, relationship conflict, sleep issues; no self-harm language. | Supportive referral to general mental-health resources. |
| 1 | Low Risk | Passive ideation or vague hopelessness; no method, intent, plan, or recent behaviour. | Wishes not to wake up, feels like a burden; denies plan; protective factors present. | Encourage professional outreach; non-emergency resources; monitor. |
| 2 | Moderate Risk | Active ideation or method mentioned; no clear immediate intent or preparation. | Thinking about a method; escalating distress; limited protective factors. | Recommend urgent professional support or crisis line. |
| 3 | High / Imminent Risk | Intent + plan + preparation, recent attempt, access to means, or time-bound threat. | Plan with timing; means possession; goodbye messages; disclosed attempt. | Immediate emergency escalation. Human-in-the-loop mandatory. |

## 3.2  Structured Output Schema

Warning / Design Decision Do NOT call teacher outputs 'Chain-of-Thought'. They are concise structured clinical rationales. Long hidden reasoning chains increase hallucination, verbosity, and unsupported inference. The teacher is instructed to populate evidence_spans from exact quoted text -- nothing invented.

JSON Output Schema (teacher and student must match exactly) { "risk_tier": 0 ¦ 1 ¦ 2 ¦ 3, "confidence": 0.0 - 1.0, "evidence_spans": ["exact phrases copied verbatim from the input text"], "risk_factors": ["observed risk cues grounded in text -- nothing inferred"], "protective_factors": ["observed buffers such as support network, help-seeking"], "cssrs_axes": { "ideation": "...", "behavior": "...", "intensity": "...", "lethality": "...", "precipitants":"..." }, "clinical_rationale": "Concise clinician-facing reasoning (2-4 sentences max)", "plain_language_summary":"Patient/caregiver explanation -- FK Grade <= 8", "recommended_next_step": "Supportive ¦ Urgent support ¦ Emergency escalation", "escalation_required": true ¦ false, "uncertainty_flags": ["hallucination risk" ¦ "cultural idiom" ¦ "irony" ¦ ...] } Hard rules enforced at generation and evaluation: - evidence_spans must be non-empty. Reject any sample where this field is empty. - No diagnosis, no medication, no therapy instructions in any field. - If uncertain, populate uncertainty_flags rather than guessing a higher tier.

# 4. Dataset Strategy  (2,000-3,000 Example Scale)

## 4.1  Text Dataset Inventory

| Dataset | Est. Posts | Source | Labels | Access Status | Role |
| --- | --- | --- | --- | --- | --- |
| CLPsych 2015/2016 | ~1,800 | Reddit (ReachOut) | Crisis/Non-crisis | Data agreement -- verify | Primary eval |
| eRisk (CLEF) Task 1/2 | ~1,000+ users | Reddit multi-sub | Depression/suicide risk | Request -- verify | Primary eval |
| SWMH | ~30,000 | Reddit 4 subs | Depression/Anxiety/PTSD/SW | Public | Train augmentation |
| UMD Reddit MH | ~9,000 users | Reddit multi-sub | Condition labels | Request -- verify | Pre-train pool |
| Dreaddit | ~3,500 | Reddit 5 subs | Stress/No-stress | Public | Tier-0 contrast examples |
| Mentor-curated posts | ~500 target | Anonymised forum | CSSRS-aligned annotations | IIIT internal | Gold seed + human audit |
| Synthetic counterfactuals | ~300 generated | Teacher minimal edits | Derived from gold | Self-generated | Counterfactual robustness (E-CF) |

Composition target: assemble 2,000-3,000 posts across all tiers before teacher generation. Oversample tiers 2 and 3 (moderate + high risk) to at least 25% each -- they are rarer in raw corpora but most important for safety evaluation.

## 4.2  Data Integrity Rules  (non-negotiable)

User-level splits: train / val / test are disjoint author sets. Never split at post level across the same author.

Locked test set: finalise test labels BEFORE prompt engineering or training begins. Junior-A owns this lock on Day 4.

Stratified splits: 70 / 15 / 15 stratified by tier, post length, and source. Oversample tiers 2-3 in test set.

De-identification: spaCy NER + regex scrub for names, locations, handles, dates, rare identifiers. Hash all source IDs.

Synthetic separation: teacher-generated rationales are training supervision only. They never appear in the gold test set.

Provenance log: every synthetic sample records source, prompt version, model version, timestamp, filter scores, human-audit flag.

# 5. Teacher Pipeline  (Three-Role Design)

## 5.1  Role Assignments

| Role | Concrete Model (Path A) | Concrete Model (Path B) | Constraint |
| --- | --- | --- | --- |
| Primary teacher | GPT-4o or Claude 3.7 Sonnet | Llama-3.1-70B-Instruct or Meditron-70B | Temp 0.0-0.3; strict JSON schema; evidence-only; no diagnosis. 3 runs per post for consistency vote. |
| Disagreement teacher | Gemini 1.5 Pro or different frontier model | BioMistral-7B or second Llama-70B instance | Flag if primary and disagreement tiers differ by > 1 level. All such cases to human review. |
| Rubric judge | GPT-4o with judge prompt (self-contained) | GPT-4o judge via API (if local teacher) | Score 0-10: evidence support, label consistency, hallucination. Reject < 7. |
| Human auditor | Junior-A + Lead for all Tier-3 samples | Same | Blind to model identity. Use rubric. Adjudicate with Lead if uncertain. |

Warning / Design Decision Teacher outputs are NOISY SYNTHETIC SUPERVISION -- not ground truth. Final published claims must rest only on the human-labelled locked test set. Never report test-set numbers computed against teacher-generated labels.

## 5.2  Teacher Prompt Template

Prompt sent to primary teacher (all three runs) [SYSTEM] You are a board-certified psychiatrist and crisis risk assessor. Analyse the crisis text below. Return ONLY valid JSON matching this exact schema. Schema fields: risk_tier, confidence, evidence_spans, risk_factors, protective_factors, cssrs_axes, clinical_rationale, plain_language_summary, recommended_next_step, escalation_required, uncertainty_flags. Rules (violations cause rejection): - evidence_spans: exact quoted phrases from the text. Must be non-empty. - risk_factors: grounded in text only. No invented intent. - clinical_rationale: 2-4 sentences max. No diagnosis or medication. - plain_language_summary: FK Grade <= 8. - uncertainty_flags: populate if unsure rather than guessing a higher tier. [FEW-SHOT] Three expert-verified examples (one per non-zero tier) included. [USER] Crisis Text: {input_post}

## 5.3  Quality Filter Pipeline

Consistency vote: 3 primary-teacher runs (temp 0.2). Majority vote on risk_tier. Discard if <2/3 agree.

Disagreement check: primary vs disagreement teacher. If tiers differ by >1 -- human review queue. If differ by 1 -- flag uncertainty.

Rubric judge: scores 0-10 on evidence support, label consistency, hallucination. Reject < 7. Borderline (7-8) -- human spot-check.

Schema validation: reject if JSON malformed, evidence_spans empty, or contradictions within fields.

Readability gate: FK Grade of plain_language_summary must be <= 10. Re-generate with tighter prompt if higher.

NLI entailment: DeBERTa-v3-large-mnli checks clinical_rationale entails risk_tier. Reject if contradiction probability > 0.3.

Mandatory human audit: ALL tier-3 samples to Lead + Junior-A. 10% random sample of other tiers to Junior-A spot-check.

Expected yield: ~70-80% pass rate. Generate 10-20% more posts than needed to absorb rejections.

# 6. Student Model and Training

## 6.1  Model Candidates

| Model | Params | VRAM (4-bit) | Reasoning | Recommendation |
| --- | --- | --- | --- | --- |
| Phi-3.5-mini-instruct | 3.8B | ~2.5 GB | Strong | Primary model -- best reasoning-per-size |
| Qwen2.5-1.5B-Instruct | 1.5B | ~1.0 GB | Strong | Edge target; train in parallel for size ablation |
| LLaMA-3.2-1B-Instruct | 1.0B | ~0.7 GB | Good | Minimum viable model |
| Mistral-7B-Instruct-v0.3 | 7.0B | ~4.5 GB | Strong | Upper-bound ceiling; train if GPU time remains |

Note: verify exact VRAM at runtime with the specific quantisation and sequence length used. Figures above are indicative.

## 6.2  QLoRA Training Configuration

| Hyperparameter | Value | Rationale |
| --- | --- | --- |
| Fine-tuning method | QLoRA: 4-bit NF4 + LoRA r=16, alpha=32 | Memory-efficient; preserves base capability |
| LoRA target modules | q_proj, k_proj, v_proj, o_proj, gate_proj | Full attention + FFN gate coverage |
| Learning rate | 2e-4 with cosine decay + 5% linear warmup | Standard QLoRA recipe; stable for small datasets |
| Batch size | 4 per GPU (effective 16 via grad accum x4) | Fits 24 GB VRAM; scale batch for 48/80 GB |
| Max sequence length | 2,048 tokens | Covers longest rationale + JSON output |
| Epochs | 3-5 with early stopping on val macro-F1 + under-triage rate | Safety-aware stopping: prioritise not missing tier-3 |
| Optimizer | AdamW (beta1=0.9, beta2=0.999, eps=1e-8, wd=0.01) | Stable convergence |
| Precision | BF16 mixed precision | Speed and numerical stability on Ampere+ GPUs |
| Framework | HuggingFace PEFT + TRL SFTTrainer | Native QLoRA support; wandb integration |
| Experiment tracking | Weights & Biases | Metric logging, artefact versioning, hyperparameter sweeps |

## 6.3  Five-Component Auxiliary Reasoning Loss

The standard SFT loss supervises only the final label. The proposed loss adds four auxiliary targets so the model learns to produce grounded, readable, and well-calibrated structured rationales -- not just correct tier labels.

Loss Function L_total = lambda_label x L_CE(y_hat, y) -- ordinal cost-sensitive CE + lambda_rationale x L_CE(R_hat_clin, R_clin) -- clinical rationale tokens + lambda_evidence x L_span(E_hat, E) -- evidence span extraction + lambda_jargon x L_CE(P_hat, P) -- plain-language summary + lambda_calib x L_Brier(p_hat, y) -- calibration regularisation Default lambda values (ablated in experiments E-A1 through E-A3): lambda_label = 1.0 primary classification objective lambda_rationale= 0.5 CSSRS-structured rationale lambda_evidence = 0.4 evidence span grounding lambda_jargon = 0.3 plain-language translation lambda_calib = 0.2 Brier-score calibration term Ordinal cost matrix for L_CE(label): C[pred, true] = (pred - true)^2 So tier-3 predicted as tier-0 is penalised 9x vs adjacent-tier errors. Loss masking: applied only to model-output tokens. Special tokens <RAT_START>/<RAT_END> delimit rationale from label in the sequence.

# 7. Experiment Matrix

| ID | Model | Objective | Data | Days | Purpose |
| --- | --- | --- | --- | --- | --- |
| E-B0 | Rule-based lexicon | Keyword severity scoring | Test only | Day 5 | Sanity floor; interpretable lower bound |
| E-B1 | GPT-4o / local 70B (zero-shot) | 3-shot structured prompt | Test only | Day 5 | Teacher upper-reference; no fine-tuning |
| E-S1 | Phi-3.5-mini | Label-only CE loss | Risk labels only | Day 5 | SFT baseline -- no rationale supervision |
| E-S2 | Phi-3.5-mini | Label + full JSON output CE | Teacher JSON | Day 5-6 | Standard distillation baseline |
| E-S3 | Phi-3.5-mini | 5-component auxiliary loss (default lambda) | Teacher JSON | Day 6 | Primary proposed method |
| E-CF | Phi-3.5-mini | 5-comp loss + counterfactual consistency | S3 data + minimal edits | Day 7 | Plan/no-plan; intent/no-intent robustness |
| E-SP | Phi-3.5-mini | 5-comp loss + STT-transcribed augmentation | S3 + Whisper transcripts | Day 8 | Speech robustness training |
| E-A1 | Phi-3.5-mini | 5-comp, lambda_rationale=0.3 | Teacher JSON | Day 6-7 | Lambda sensitivity -- lower weight |
| E-A2 | Phi-3.5-mini | 5-comp, lambda_rationale=0.7 | Teacher JSON | Day 6-7 | Lambda sensitivity -- higher weight |
| E-A3 | Phi-3.5-mini | 5-comp (best lambda), Path-B teacher | Llama-70B CoT | Day 7 | Open-source teacher ablation |
| E-SM | Qwen2.5-1.5B | 5-comp (best lambda) | Teacher JSON | Day 6 | Edge model size ablation |
| E-LG | Mistral-7B | 5-comp (best lambda) | Teacher JSON | Day 7 if time | Upper-bound quality ceiling |

Experiment Priority Must complete by Day 7: E-B0, E-B1, E-S1, E-S2, E-S3 (core claim) High value if time allows: E-CF, E-A1, E-A2, E-SM (robustness + ablation) Optional Day 7-8: E-SP, E-A3, E-LG (speech aug + teacher + ceiling)

# 8. Day-by-Day Execution Plan

| Day | Lead (Technical) | Junior-A (Data/Annotation) | Junior-B (Eval/Demo/Docs) | End-of-Day Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Freeze scope. Resolve data-policy gate (Section 2). Define 4-tier rubric. Create repo skeleton. Choose student model. Confirm GPU rental. Begin dataset inventory review. | Prepare dataset inventory: source, access status, tier labels, size, licence/DUA notes. Put candidate posts in CSV. Flag anything requiring data agreement. | Set up environment from Lead's instructions. Create report skeleton and results table template in shared doc. | Rubric v1 ¦ Schema v1 ¦ Data-policy decision logged ¦ Repo live ¦ Dataset inventory |
| 2 | Write preprocessing script: clean text, de-identify PII, dedupe, create user-level stratified splits. Write teacher prompt v1. | Clean 2,000-3,000 candidate posts. Flag duplicates, PII, very short/long, ambiguous items. Deliver clean CSV with source metadata. | Set up annotation spreadsheet columns: id, text, tier, evidence spans, risk factors, protective factors, notes, reviewer, audit flag. | Clean dataset CSV ¦ Stratified split files ¦ Teacher prompt v1 ¦ Annotation sheet |
| 3 | Run primary teacher on 1,400-2,100 train posts (70% of total). Run disagreement teacher in parallel. Implement JSON validation + rejection pipeline. Spot-check first 50 outputs with Junior-A. | Manually review 80 teacher outputs: evidence supported? Label plausible? Hallucinations? Too much jargon? Flag all tier-3 cases for deeper review. | Run filter scripts (schema validation, FK grade, NLI entailment). Collect rejection rate, label distribution, failure examples. Build summary table. | Raw D_CoT dataset v1 ¦ Quality filter report ¦ Pass rate (target >=70%) |
| 4 | Fix prompt based on Day-3 audit. Re-run rejected batches with prompt v2. Run rubric judge on all accepted samples. LOCK TEST SET. Begin baseline inference scripts (E-B0, E-B1 -- no training needed). | Annotate 300-450 locked test examples with rubric. Mark uncertain items. Lead adjudicates on disagreements. Deliver locked test CSV -- DO NOT modify after today. | Create confusion matrix template and per-tier metric tables. Run E-B0 keyword baseline on test set using Lead's script. | Filtered D_CoT v2 ¦ Locked test set (FROZEN) ¦ E-B0 and E-B1 metrics |
| 5 | Train E-S1 (label-only SFT) and E-S2 (label+rationale SFT). Save checkpoints, configs, seeds. Run val evaluation after each. Begin E-S3 training setup (auxiliary loss implementation). | Spot-check 60 E-S2 rationale outputs: supported/unsupported, jargon level, escalation flag present. Deliver review table. | Monitor training runs. Record GPU hours and training loss curves. Fill metric tables for E-S1 and E-S2 from val set. | E-S1 and E-S2 checkpoints + val metrics ¦ Rationale review table |
| 6 | Train E-S3 (proposed 5-component loss). Train E-SM (Qwen2.5-1.5B) in parallel if second GPU available. Train E-A1 and E-A2 (lambda ablations). Run val evaluation on all. | Review 60 E-S3 rationale outputs blindly: compare evidence quality vs E-S2. Fill annotation sheet with support/hallucination labels. | Update result tables: macro-F1, high-risk recall, under-triage count for E-S1, E-S2, E-S3, E-SM. Create comparison bar charts. | E-S3, E-SM, E-A1, E-A2 checkpoints + val metrics ¦ Rationale comparison table |
| 7 | Run LOCKED TEST evaluation for all completed experiments (E-B0, E-B1, E-S1, E-S2, E-S3, E-SM, E-A1, E-A2). Train E-CF (counterfactual). Train E-A3 and E-LG if time permits. Begin safety error analysis on test set high-risk misses. NO prompt or model changes after today. | Classify every high-risk miss and over-triage case by failure type: hallucinated intent / negation miss / cultural idiom / metaphor / evidence drift / other. Maintain high-risk error log. | Create final metric charts: confusion matrices (all experiments), reliability diagram, per-tier recall bar chart, error taxonomy counts. | TEST SET METRICS FINAL ¦ High-risk error log ¦ Error taxonomy ¦ CODE FROZEN |
| 8 | Build speech stress-test pipeline: TTS render 50-80 test posts, add noise variants (3 conditions), run Whisper-large-v3 STT, re-run best student model on transcripts. Compute triage flip rate, high-risk recall drop, evidence drift. | Listen to and inspect 20 generated audio clips. Flag transcription failures, clipped audio, unintelligible segments. Prepare model-card limitation bullets for speech domain. | Compute WER and CER vs original text. Fill speech stress table: WER bucket / flip rate / high-risk miss rate / evidence drift. Screenshot worst-case transcription failures. | Speech stress-test table ¦ Transcript failure examples ¦ Evidence drift analysis |
| 9 | Integrate Gradio demo: text input + optional microphone -> risk tier, evidence spans, plain summary, recommended next step. Write final report narrative: method, results, ablations, failures, limitations. | Write model card and data card: intended use, limitations, known failure modes, demographic caveats, privacy notes. Proofread report for unsupported claims. | Run 20 demo test cases. Screenshot outputs. Verify all figures and tables in report match computed numbers. Run reproducibility check from README. | Working demo ¦ Report draft ¦ Model card + data card draft |
| 10 | Finalise report narrative. Write conclusion: what worked, what failed, what would change with more time. Prepare slides. Zip reproducibility package. | Final proofread. Verify all references are cited correctly. Cross-check every claim in report against result tables. | Package all artefacts: code, configs, prompts, metrics, demo. Final README run-through to confirm reproducibility. | FINAL REPORT ¦ SLIDES ¦ DEMO ¦ REPRODUCIBILITY PACKAGE |

Code Freeze Policy After Day 7 end-of-day: NO changes to prompts, model configs, training code, or experiment parameters except for bug fixes that do not change model outputs. Days 8-10 are for evaluation, demo, and report only. Any new experiment idea after Day 7 goes into the 'future work' section of the report.

# 9. GPU Recommendation and Compute Budget

## 9.1  GPU Tier Guide

| GPU | VRAM | RunPod price (June 2026, verify) | Best use | Risk |
| --- | --- | --- | --- | --- |
| L40S | 48 GB | ~$0.86/hr | Primary recommendation: 3B-4B comfortably; fast iteration | Moderate cost; limited availability |
| RTX 4090 | 24 GB | ~$0.69/hr | Budget choice: 1.5B-3B with QLoRA; seqlen 1024-1536 | Tight memory on 3.8B with long seqs |
| L4 | 24 GB | ~$0.39/hr | Very budget: 1.5B-3B only; slower than 4090 | Slowest option; risk of training delays |
| A100 PCIe 80 GB | 80 GB | ~$1.39/hr | Ideal for full ablation suite: up to 7B; longest seqs | Highest cost; rarely needed |
| H100 / H200 | 80-141 GB | $2.69+/hr | Overkill for small LoRA + small dataset | Do not rent unless free or unavailable otherwise |

Prices from RunPod public listing on 2026-06-17. Verify before renting -- prices and availability change.

## 9.2  Compute Budget Estimate

| Task | Compute | Active time | Estimated cost |
| --- | --- | --- | --- |
| Teacher generation (2,000-3,000 posts x 3 runs) | API -- Path A: GPT-4o or Claude | ~4 hrs | $40-70 (verify current API pricing) |
| Disagreement teacher + rubric judge | API or local GPU | ~3 hrs | $10-20 |
| QLoRA training: E-S1, E-S2 (baselines) | L40S 48 GB | ~3 hrs | ~$2.60 |
| QLoRA training: E-S3 (proposed, 5 epochs) | L40S 48 GB | ~5 hrs | ~$4.30 |
| Ablation runs E-A1, E-A2, E-CF, E-SM | L40S 48 GB | ~12 hrs | ~$10.30 |
| E-A3, E-LG (optional ceiling models) | L40S 48 GB | ~6 hrs | ~$5.20 |
| Speech stress test (TTS + STT + inference) | L40S 48 GB or CPU | ~3 hrs | ~$2.60 |
| Inference for evaluation | L40S 48 GB | ~2 hrs | ~$1.72 |
| Total estimate | -- | ~38 active GPU hrs | $76-116 GPU + $50-90 API = $126-206 total |

# 10. Evaluation Strategy and Metrics

## 10.1  Triage Classification

| Metric | Tool | Target | Rationale |
| --- | --- | --- | --- |
| Macro-F1 | sklearn (average='macro') | >=0.75 | Class-balanced; avoids majority-tier dominance |
| AUROC (OvR) | sklearn roc_auc_score | >=0.85 | Ranking quality across all tiers |
| AUPRC (OvR) | sklearn average_precision_score | >=0.80 | Better than AUROC for imbalanced classes |
| Quadratic Weighted Kappa | sklearn cohen_kappa_score(weights='quadratic') | >=0.65 | Ordinal scale standard; penalises large tier jumps |
| Tier-3 Recall (High/Imminent) | TP/(TP+FN) for tier 3 | >=0.92 | Safety-critical: never miss imminent risk |
| Under-Triage Rate | Proportion of tier>=2 predicted as tier<=1 | <=5% | Primary safety metric; report as absolute count too |
| Severity-Distance Error | Mean ¦pred - true¦ weighted by cost matrix | Decrease vs E-S1 | Measures average tier-jump magnitude |
| Expected Calibration Error | netcal or torchmetrics ECE | <=0.08 | Confidence should reflect true probability |
| Brier Score | sklearn brier_score_loss | <=0.15 | Probabilistic accuracy |

## 10.2  Rationale Quality

| Metric | Tool | What It Measures | Priority |
| --- | --- | --- | --- |
| Evidence Span F1 / IoU | Custom token matcher | Overlap of predicted vs teacher evidence spans | Primary |
| Unsupported-Claim Rate | GPT-4o judge: flag claims not in input text | Hallucination rate -- clinical safety metric | Primary |
| Label-Rationale Consistency (NLI) | DeBERTa-v3-large-mnli | Does rationale entail predicted tier? | Primary |
| Clinician Likert (human eval) | 2 annotators; 1-5 scale | Clinical accuracy of rationale | Primary |
| CSSRS Axis Coverage | Rule-based regex | % of CSSRS axes addressed per sample | Secondary |
| FK Grade (plain summary) | textstat | Readability of plain_language_summary (target <=8) | Secondary |
| Escalation Recall | Binary: escalation_required correct for tier>=2 | Never omit escalation flag for high-risk | Secondary |
| BERTScore F1 | bert-score (DeBERTa-xlarge-mnli) | Semantic similarity vs teacher rationale | Tertiary |
| ROUGE-L | rouge-score | Lexical overlap with teacher output | Tertiary |

## 10.3  Speech Evaluation

| Metric | Tool | Target | Description |
| --- | --- | --- | --- |
| WER | jiwer | <=10% | Word Error Rate of Whisper transcription vs original text |
| CER | jiwer | <=5% | Character Error Rate |
| Triage Flip Rate | Custom: compare text vs speech tier | <=8% | Proportion of posts where speech pipeline changes tier |
| High-Risk Recall Drop | Tier-3 recall: text pipeline vs speech pipeline | <=0pp drop | Must not degrade safety recall under any STT condition |
| Evidence Drift | Overlap of evidence_spans: text vs speech output | Report distribution | Do evidence spans change under STT transcription errors? |
| E2E Latency | time.perf_counter (TTS+STT+model+TTS) | <=3s | Total speech-to-speech round-trip time |

## 10.4  Human Evaluation

300-450 item gold eval set: balanced across all tiers; oversample tiers 2-3.

Two annotators (Lead + Junior-A) for risk tier, evidence spans, and rationale quality; adjudicate if kappa < 0.6.

Annotators score OBSERVED EVIDENCE ONLY -- no inference from demographic identity or writing style.

Blind annotators to model identity when scoring rationale quality and plain-language summaries.

Maintain high-risk error log: original text, model output, corrected tier, failure category, mitigation.

Likert dimensions: Clinical Accuracy (1-5), Helpfulness for non-clinician (1-5), Safety binary (harmful / not harmful).

## 10.5  Statistical Testing

Bootstrap 95% confidence intervals (10,000 iterations) for all primary metrics -- macro-F1, tier-3 recall, under-triage rate.

McNemar test or paired bootstrap for model-vs-model comparisons on the same locked test set.

Ordinal error distance to compare experiments: a tier-3->tier-0 miss costs 4x more than tier-2->tier-1.

Per-source breakdowns (CLPsych, eRisk, SWMH) to expose dataset-transfer gaps.

Reliability diagram and confusion matrix with ordinal colour gradient (darker = worse tier jump).

# 11. Speech Stress Testing

## 11.1  Pipeline

Speech I/O Pipeline INPUT SPEECH (microphone or audio file) ¦ [STT] Whisper-large-v3 --> transcript + timestamps ¦ (use Whisper-small for speed during stress-test iteration) [TRIAGE MODEL] Best student model (E-S3 or E-CF) ¦ JSON output: risk_tier ¦ evidence_spans ¦ rationale ¦ plain_summary ¦ next_step [TTS] XTTS-v2 (Coqui) or Kokoro-82M for edge latency ¦ OUTPUT SPEECH (plain_language_summary + recommended_next_step read aloud) Clinician view: full JSON rationale displayed as text (not synthesised).

## 11.2  STT Models

| Model | Size | WER clean | Use |
| --- | --- | --- | --- |
| Whisper-large-v3 | 1.5B | ~2.7% | Primary STT -- best accuracy |
| Whisper-medium | 307M | ~5.1% | Mid-tier speed/accuracy trade-off |
| Whisper-small | 244M | ~8.0% | Fast iteration during stress-test development |
| wav2vec2-base-960h | 95M | ~6.3% | Lightweight architecture comparison |

## 11.3  TTS Models

| Model | Auto-MOS | Latency | Use |
| --- | --- | --- | --- |
| XTTS-v2 (Coqui) | 4.2/5 | ~1.2s | Primary TTS -- high quality |
| Kokoro-82M | 4.0/5 | ~0.3s | Edge TTS -- low latency for demo |
| SpeechT5 | 3.8/5 | ~0.5s | Open-source baseline |

## 11.4  Stress Conditions (50-80 examples each)

Clean baseline: studio-quality read-aloud. WER reference measurement.

Additive noise: cafe / traffic / white noise at SNR 10 dB and 5 dB (audiomentations).

Reverberation: room-impulse-response convolution (TORGO RIR).

Round-trip fidelity: original text -> TTS -> STT -> model -> compare tier vs text-only tier.

Cascading error injection: manually corrupt transcripts at 5%, 10%, 20% character substitution rates.

Note: Do NOT use real crisis-call audio unless formal ethics approval and data access agreement are confirmed. TTS-generated audio is sufficient for the stress-test purpose.

# 12. Risk Register and Fallbacks

| Risk | Trigger Point | Fallback |
| --- | --- | --- |
| No usable labelled dataset | Day-2 evening: data access agreements not in place. | Use teacher-labelled training data + manually annotated 100-item test set. Report as a pilot study. Be explicit in limitations. |
| API data-policy block | Day-1: ethics review disallows external API inference. | Switch to Path B (local Llama-3.1-70B or Meditron-70B). Requires 48-80 GB VRAM for teacher inference; plan GPU accordingly. |
| Teacher output quality poor | Day-3 audit: pass rate below 70%. | Tighten schema: require shorter rationales, exact evidence spans only, reduce max output length. Re-generate failed batch with prompt v2. |
| Training fails or OOM | Day-5 night: no working student model. | Drop to Qwen2.5-1.5B with seqlen 1024. If still failing: use zero/few-shot teacher baseline (E-B1) as primary result. |
| GPU unavailable | Cannot access GPU rental by Day 4. | Focus sprint on dataset, prompting, evaluation, and speech stress test. Use API inference for all model calls. Report as prompt-only study. |
| Junior annotation inconsistency | Inter-rater kappa < 0.5 on Day-4 spot-check. | Simplify to binary annotation (acute risk / not acute risk). Use forced-choice rubric with no partial marks on uncertain cases. |
| Speech pipeline unstable | TTS or STT crashes consume > half of Day 8. | Pre-compute 30 TTS clips offline. Simulate STT errors with controlled character-level text perturbations instead. |
| Time overrun on ablations | Day-7 morning: E-S3 not finished. | Freeze at E-S2. Report E-S3 as incomplete. Core contribution is E-S1 vs E-S2 comparison with human eval; still publishable. |

# 13. Daily Meeting Protocol

| Meeting | Duration | Agenda |
| --- | --- | --- |
| Start of day | 15 min | Lead assigns exactly 3 concrete outputs per person for the day. State blockers from previous day. Confirm experiment and annotation parameters have not drifted. |
| Midday check-in | 10 min | Block check: is anyone stuck? Is data quality acceptable? Adjust afternoon assignments if morning deliverables are delayed. |
| End-of-day review | 20 min | Freeze artefacts for the day (commit code, save CSVs). Lead writes one result paragraph per completed experiment. Junior-B updates experiment log and metric tables. Confirm tomorrow's priorities. |

# 14. Success Criteria by Day 10

## 14.1  Must-Have (core contribution)

Working text triage pipeline: input post -> risk tier, evidence spans, rationale, plain summary, recommended next step.

At least 3 model comparisons: E-B0/B1 (baseline), E-S1 (label-only), E-S2 or E-S3 (rationale supervision).

Locked test evaluation with macro-F1, tier-3 recall, under-triage count, quadratic weighted kappa, and confusion matrix.

Human error analysis: every high-risk miss categorised by failure type; unsupported-claim rate reported.

Speech stress test: triage flip rate and evidence drift reported for at least 3 conditions (clean, noise, round-trip).

## 14.2  Strong-Have (adds clear research value)

E-S3 completed: 5-component auxiliary loss shows improvement over E-S2 on tier-3 recall and under-triage rate.

Lambda ablation (E-A1, E-A2): shows lambda_rationale between 0.3 and 0.7 is optimal.

E-CF counterfactual: model does not flip tier on plan-removal edits more than 20% of the time.

Gradio demo: accepts text input, produces full JSON rationale output, reads plain summary aloud via TTS.

## 14.3  Metric Targets

| Metric | E-S1 Expected | Target (E-S3) | Stretch |
| --- | --- | --- | --- |
| Macro-F1 | ~0.60 | >=0.75 | >=0.82 |
| Tier-3 Recall | ~0.75 | >=0.92 | >=0.96 |
| Under-Triage Rate | ~12% | <=5% | <=2% |
| Quadratic Weighted Kappa | ~0.55 | >=0.65 | >=0.72 |
| Evidence Span F1 | n/a | >=0.60 | >=0.72 |
| Unsupported-Claim Rate | ~25% | <=10% | <=5% |
| FK Grade (plain summary) | n/a | <=8.0 | <=6.0 |
| Speech Triage Flip Rate | n/a | <=8% | <=4% |
| E2E Latency | n/a | <=3s | <=1.5s |
| Human Clinical Accuracy (Likert) | n/a | >=3.5/5 | >=4.2/5 |

# 15. Ethics, Privacy, and Safety

| Risk | Mitigation |
| --- | --- |
| Privacy leakage | De-identify all text before any processing. Hash source IDs. Never publish raw crisis posts. |
| Clinical overclaiming | Every output includes: 'This is AI-generated triage support for research only. Consult a licensed clinician.' |
| Hallucinated rationale | Require evidence_spans. Reject samples with empty spans. Report unsupported-claim rate as primary metric. |
| Missed high-risk cases | Tier-3 recall >=0.92 as hard target. All tier-3 test misses reviewed manually by Lead. |
| Fail-safe rule | If model confidence < 60% AND tier >= 2: output conservative escalation label AND route to human review. Do NOT automatically default to tier-3 -- that causes alarm fatigue. |
| Demographic bias | Counterfactual demographic swaps in E-CF. Subgroup analysis where label distribution permits. |
| Deployment misuse | Research prototype only. Not for clinical use, consumer deployment, or emergency services. |
| External API data exposure | Resolved by data-policy gate on Day 1 (Section 2). Document chosen path formally. |

# 16. Technology Stack

| Category | Library / Tool | Version | Purpose |
| --- | --- | --- | --- |
| ML Framework | PyTorch | >=2.2 | Core training loop |
| LLM | HuggingFace Transformers | >=4.40 | Model loading, inference, tokenisation |
| PEFT / QLoRA | HuggingFace PEFT | >=0.10 | QLoRA + LoRA fine-tuning |
| Training | TRL SFTTrainer | >=0.8 | Supervised fine-tuning with loss masking |
| Quantisation | BitsAndBytes | >=0.43 | 4-bit NF4 quantisation |
| Tracking | Weights & Biases | >=0.16 | Metrics, artefacts, hyperparameter sweeps |
| Data | HuggingFace Datasets | >=2.18 | Dataset streaming and caching |
| NLP Metrics | bert-score, rouge-score | Latest | BERTScore, ROUGE-L |
| Calibration | netcal | >=1.3 | ECE and reliability diagram |
| NLI | DeBERTa-v3-large-mnli | via Transformers | Rationale entailment checks |
| Readability | textstat | >=0.7 | Flesch-Kincaid Grade scoring |
| Classification metrics | scikit-learn | >=1.3 | F1, AUROC, AUPRC, QWK, Brier score |
| STT | openai-whisper | >=20231117 | Speech transcription |
| TTS (primary) | Coqui TTS (XTTS-v2) | >=0.22 | Speech synthesis |
| TTS (edge) | Kokoro-82M | >=0.9 | Low-latency TTS for demo |
| Audio augment | audiomentations | >=0.34 | Noise, RIR, speed perturbation |
| Speech metrics | pystoi, jiwer | Latest | STOI, WER, CER |
| Demo | Gradio | >=4.0 | Web demo with microphone + text input |

# 17. Repository Layout

Recommended Directory Structure cot-triage-adaptor/ ¦-- data/ ¦ ¦-- raw/ # Downloaded source datasets (gitignored) ¦ ¦-- processed/ # De-identified, user-level split CSVs ¦ ¦-- cot_synthetic/ # Teacher-generated D_CoT (with provenance logs) ¦ `-- locked_test/ # FROZEN after Day 4 -- never modify ¦-- prompts/ # Teacher, disagreement, judge prompts (versioned v1/v2/v3) ¦-- configs/ # YAML per experiment: E-S1.yaml ... E-LG.yaml ¦-- src/ ¦ ¦-- preprocess/ # Cleaning, de-id, user-level splits ¦ ¦-- teacher/ ¦ ¦ ¦-- generate.py # Primary teacher inference (3 runs per post) ¦ ¦ ¦-- disagree.py # Disagreement teacher + routing logic ¦ ¦ ¦-- judge.py # Rubric judge scoring ¦ ¦ `-- filter_pipeline.py ¦ ¦-- student/ ¦ ¦ ¦-- train.py # QLoRA SFTTrainer entry point ¦ ¦ ¦-- auxiliary_loss.py # 5-component loss with ordinal cost matrix ¦ ¦ `-- dataset.py # JSON schema tokenisation + loss masking ¦ ¦-- speech/ ¦ ¦ ¦-- stt_pipeline.py # Whisper inference + transcript storage ¦ ¦ ¦-- tts_pipeline.py # XTTS-v2 / Kokoro synthesis ¦ ¦ `-- augment.py # Noise, RIR, speed perturbation ¦ `-- eval/ ¦ ¦-- text_metrics.py # F1, QWK, AUROC, AUPRC, ECE, under-triage ¦ ¦-- rationale_metrics.py # Span F1, unsupported-claim, NLI, BERTScore ¦ ¦-- speech_metrics.py # WER, flip-rate, evidence-drift, STOI ¦ ¦-- human_eval.py # Annotation loading, inter-rater kappa ¦ `-- statistical.py # Bootstrap CI, McNemar, ordinal distance ¦-- notebooks/ # EDA, result visualisations, reliability diagrams ¦-- demo/app.py # Gradio demo (text + microphone + TTS output) ¦-- results/ # Logged metrics, confusion matrices, error taxonomy ¦-- model_card.md ¦-- data_card.md ¦-- requirements.txt `-- README.md

# 18. Key References  (verify all before submission)

All references below should be confirmed before citing in the final report. Do not assume links and DOIs are stable.

[1]  medRxiv 2025.05.17.25327785 -- Primary resource cited in project brief. Verify DOI and title before citation.

[2]  arXiv 2401.02458v3 -- Secondary resource cited in project brief. Verify before citation.

[3]  Posner et al. (2011). Columbia-Suicide Severity Rating Scale (C-CSSRS). Arch Gen Psychiatry, 68(12), 1266-1276.

[4]  Wei et al. (2022). Chain-of-Thought Prompting Elicits Reasoning in Large Language Models. NeurIPS 2022. arXiv:2201.11903

[5]  Hinton et al. (2015). Distilling the Knowledge in a Neural Network. NIPS Deep Learning Workshop. arXiv:1503.02531

[6]  Hu et al. (2022). LoRA: Low-Rank Adaptation of Large Language Models. ICLR 2022. arXiv:2106.09685

[7]  Dettmers et al. (2023). QLoRA: Efficient Finetuning of Quantized LLMs. NeurIPS 2023. arXiv:2305.14314

[8]  Radford et al. (2023). Robust Speech Recognition via Large-Scale Weak Supervision. ICML 2023. (Whisper paper)

[9]  CLPsych 2016 Shared Task. Triaging Content in Online Peer-Support Forums. ACL CLPsych Workshop.

[10]  Losada & Crestani (2016). A Test Collection for Research on Depression and Language Use. CLEF 2016. (eRisk origin)

[11]  Turcan & McKeown (2019). Dreaddit: A Reddit Dataset for Stress Analysis in Social Media. arXiv:1911.00133

[12]  NICE Guidelines NG225 (2022). Self-harm: assessment, management and preventing recurrence. nice.org.uk

[13]  Columbia Lighthouse Project. C-SSRS Protocol. cssrs.columbia.edu -- verify current version.

IASNLP 2026  |  Final Implementation Plan v1.0  |  Mentors: Rajarshi Chatterjee & Abhionav PM  |  LTRC, IIIT Hyderabad  |  June 2026